Exhibit 3-E

AGREEMENT BETWEEN OWNER AND ARCHITECT

| Project |  |  |  |
| --- | --- | --- | --- |
| Contract No. Project No. |  |  |  |
|  |  |  | Distribution to: Owner Architect Project Representative Funding Agency Other |

This professional services agreement (the “Agreement”) entered into this_____	day of ______________, 20____, (the “Effective Date”) is by and between

the Owner	and the Architect

┌	┐	┌	┐

└	┘	└	┘

Professional and technical services shall be provided by the Architect through the Project Architect whose New Mexico Architect’s seal and certificate number, and federal and state ID Numbers are shown on the signature page to this Agreement.

[This document was prepared to be used with Community Development Block Grant projects. This document has
important legal consequences; consultation with an Attorney is encouraged with respect to its completion or modification]

TABLE OF CONTENTS

Article 1	Definitions

Article 2	Architect’s Services and Responsibilities

Article 3 	User Representative

Article 4 	Owner's Responsibilities

Article 5 	Construction Cost

Article 6 	Reimbursable Expenses

Article 7 	Payment to the Architect

Article 8 	Architect’s Accounting Records

Article 9 	Ownership and Use of Documents

Article 10 	Termination of Agreement

Article 11 	General and Special Provisions

Article 12 	Basis of Compensation

Article 13 	Other Conditions or Services

RECITALS

WHEREAS, The Owner intends to construct the Project in _______________ County, State of New Mexico. The Project may be paid for in whole or in part with financial assistance from the U.S. Department of Housing and Urban Development (hereinafter referred to as “HUD”) acting through the New Mexico Department of Finance and Administration, (hereinafter referred to as “DFA” or “Funding Agency”); and

WHEREAS, the Architect was selected pursuant to Sections 13-1-119 through 13-1-122 NMSA 1978, CDBG requirements, and the Owner's Procurement Regulations; and

WHEREAS, the Owner is authorized to enter into a contract to design and construct the Project pursuant to Sections 13-1-100 NMSA 1978; and

WHEREAS, the Owner must hire a legal registered architect of New Mexico whenever any public work involves architectural services over $100,000, pursuant to Section 61-23-26 NMSA 1978; and

WHEREAS, the Architect hereby represents that it employs the named Project Architect, and that such architect is a legal registered architect of New Mexico; and

WHEREAS, contingent on the award of CDBG funding, the Owner agrees to hire the Architect, and the Architect agrees to provide professional and technical services as required hereinafter for the Project in accordance with the terms and conditions set forth in this Agreement;

IT IS THEREFORE AGREED AS FOLLOWS:

ARTICLE 1
DEFINITIONS

For purposes of this Agreement, the following definitions shall apply throughout the contract and to all attachments incorporated herein, unless otherwise specified.

1.1 Architect means the firm named in this Agreement which employs a legal registered architect of New Mexico or an individual legal registered architect of New Mexico. In the instance of a firm the term "Architect" shall include the Project Architect.

1.2 Central Purchasing Officer means the designated Purchasing Agent/Central Purchasing Officer of the Owner.

1.3 Codes means the federal, state, and local codes applicable to the Project.

1.4 Direct Salary means the gross wages, which do not include costs of employer beyond the amounts of the paychecks.

1.5 Governing Authority means the local governing authority for the award of construction contracts is the governing body, and the governing authority for the execution of construction contracts is the mayor/county commission chairperson.

1.6 MACC means Maximum Allowable Construction Cost is the total sum available for construction purposes, including applicable gross receipt and local option taxes, but excluding professional fees, Owner's contingency funds and acquisition costs, furnishings and equipment, and other costs which are the responsibility of the Owner as described in Article 5 and Article 6 of this Agreement.

1.7 Owner means the public corporation or association with whom the Architect has entered into the Agreement and for whom the Work is to be provided.

1.8 Owner Representative means for purposes of this Agreement, the Owner Representative designated by the Owner and whose names shall be submitted in writing to the Architect. The Owner Representative shall be responsible for administrative decisions and approvals and for contact with the Architect regarding contractual matters and Project execution.

1.9 Project means the Project described in Paragraph 13.2.

1.10 Project Architect means the individual legal registered architect of the state of New Mexico who shall sign and affix their New Mexico Architect's seal to all plans, designs, drawings, specifications, and reports which involve the Project. The Project Architect shall be mutually agreed upon by Owner and Architect at the time this Agreement is entered into by the parties and shall be named in Paragraph 13.4.

1.11 Reimbursable Expenses means expenses in addition to the basic services compensation which shall include actual expenditures made by the Architect or its employees in the interest of the Project, while performing architectural services pursuant to this Agreement, and limited to those items listed in Article 6 of this Agreement and authorized in writing by the Owner.

1.12 Site means the physical location on which the Project is built, including all land acquired for the Project or associated with the Project, including all easements and right-of-way.

1.13 Statement of Probable Construction Cost means the Probable Construction Cost means the estimated cost to the Owner of those portions of the entire Project designed or specified by the Architect. Probable Construction Cost does not include Architect's compensation and expenses, the cost of land, rights-of-way, or compensation for or damage to properties, or Owner's legal, accounting, insurance counseling or auditing services, or interest and financing charges incurred in connection with the Project or the cost of other services to be provided by others to the Owner pursuant to Article 4 of this Agreement.

1.14 User (or User Agency) means the agency or department or designated entity for whose use the Project is being constructed. For purposes of this Agreement, see paragraph 13.3 for User designation.

1.15 User Representative means the individuals designated by the User as the principal contact regarding the Owner's requirements for the Project. Unless specifically designated by the Owner, the User Representative shall not have the authority to render administrative decisions or approvals. See also Article 3 herein. For purposes of this Agreement, the User Representative shall be designated by the Owner and whose names shall be submitted in writing to the Architect.

1.16 Other Definitions means the remaining definitions found in Article 1, Definitions, of the Conditions of the Contract for Construction, as provided as a part of Exhibit F hereto.

ARTICLE 2
ARCHITECT'S SERVICES AND
RESPONSIBILITIES

2.0 Basic Services

2.0.1 General. The Architect's basic services shall consist of the following: a) Programming Phase; b) Schematic Design Phase; c) Design Development Phase; d) Construction Documents Phase; e) Bidding Phase; and f) Construction Phase. The services to be provided during each phase are listed below and shall include all consulting services required by the Architect to provide the service as listed on Exhibit C.

2.0.2 The Architect shall request from the User Representative the following:

- Information sufficient for the Architect to develop program criteria including the User's goals, objectives, and needs, and the organizational chart of individuals and equipment that shall occupy the Project.

- To the extent practicable and reasonable, the Architect shall incorporate the User Representative's requests into the documents for construction; however, the Architect is responsible solely to the Owner for the types of material incorporated into the construction, the size of the facilities constructed, and to design within the MACC in accordance with Article 5.

- A list (by manufacturer and model number) of special equipment (other than 110 volt, 60HZ, requiring less than 10 amps) that requires utility services, including telecommunication equipment such as data transmission and computer lines.

2.0.3 Furnishings and Equipment. The Architect shall provide as a basic service all required work for design, selection, and preparation of contract documents, and bidding for the procurement of furniture, furnishings, and related equipment, unless otherwise noted in Article 13. For purposes of this Agreement, moveable furnishings and equipment are not allowed to be purchased with CDBG funds; therefore, the Owner will purchase these items with its own funds separate from the CDBG grant.

2.0.4 Project Legislation or Authorization. The Architect shall request from the Owner and the User copies of documents supporting the funding request which were presented to the funding entity or other regulatory agencies that provided funds for construction of the envisioned Project. These documents will be furnished for information only. The Owner will establish a budget for utilization by the Architect in the performance of the services.

2.0.5 Standard of Care. The standard of care for all professional architectural and related services performed or furnished by the Architect under this Agreement will be the care and skill ordinarily used by members of the Architect's profession practicing under similar conditions at the same time and in the same locality. The Architect makes no warranties, express or implied, under this Agreement or otherwise, in connection with the Architect's services.

2.1 PROGRAMMING PHASE

2.1.1 The program shall establish goals, collect facts, identify concepts, and determine functional needs necessary to complete the Project within the funding mandate. Based on the data provided by the User Representative and pursuant to adequate consultation with the User Representative, the Architect shall prepare a document that adequately defines the scope of the Project. The Architect shall prepare a Statement of Probable Construction Cost and provide a comparison to the limits of the MACC.

2.1.2 The Owner and the User Representative shall work with the Architect to ensure that the information required by the Owner is made available to the Architect. This information and other requests concerning organization of functions shall be provided in the form of written memoranda.

2.1.3 The Owner shall schedule a meeting with the Architect and the User Representative to define the relationship among these parties. The Architect shall advise the Owner, in writing, of any information the Architect requires which has not been provided by the Owner and/or the User Representative, or any conflicts between the established program requirements, the MACC, and the funding authorizing the Project.

2.1.4 The Architect shall obtain the approval of the Owner, in writing, of the Study and Report Phase before commencing work on the Schematic Design Phase.

2.1.5 The Architect shall identify and analyze requirements of governmental authorities having jurisdiction to approve the design of the Project and participate in consultation with such authorities.

2.1.6 The Architect shall request site survey data in accordance with Paragraph 4.4.

2.1.7 The responsibility for bringing the Project within the MACC and compliance with construction directives remains with the Architect, as elaborated in subparagraph 5.2.2. Should the Architect at any time conclude that the budget and the scope of work to be accomplished are incompatible; the Owner and Funding Agency shall be notified immediately in writing, with proposed recommendations to reconcile the incompatibility.

2.2 SCHEMATIC DESIGN PHASE

2.2.1 From the approved program, the Architect shall prepare Schematic Design drawings and documents describing the general planning concepts, probable engineering systems, types of materials envisioned, a breakdown of the budget on current area, volume, or other unit costs, and the approximate dimensions of the programmed areas. The Architect shall obtain the written approval of the User Representative and the Owner of the Schematic Design drawings and documents before commencing work on the Design Development Phase. The current state or owner- adopted Uniform Building Code (UBC) and other applicable codes are incorporated into this Agreement by reference. Where applicable, the provisions of these documents shall apply. The Architect shall brief and obtain the written approval of the User Representative and the Owner of the Schematic Design drawings and documents.

2.2.2 The Architect shall submit to the Owner for review and written approval a refined Statement of Probable Construction Cost at the completion of the Schematic Design Phase. Should the Architect conclude, at any time, that the budget and the scope of the work to be accomplished are incompatible, the Owner and Funding Agency shall be notified immediately in writing, with proposed recommendations to reconcile the incompatibility. Should this Statement of Probable Construction Cost exceed the limits of the MACC, the procedures regarding adjustment of Project Scope and/or funding contained in Article 5 will be followed.

2.3 DESIGN DEVELOPMENT PHASE

2.3.1 From the approved Schematic Design Documents, the Architect shall prepare the Design Development Documents consisting of drawing, outline specifications, and other documents to fix and describe the size and character of the entire Project as to structural mechanical, and electrical systems materials, and such other design essentials as may be appropriate. Additionally, these documents shall identify design features, program modifications, the probable Project Schedule, equipment installed in the Project or furnishings required, and a statement, which identifies the need for any additional data, surveys, or tests. The Architect shall acquire the approval, in writing, of the User Representative, the Owner and the Governor’s Commission on Disability on all documents associated with the Design Development Phase before commencing work on the Construction Documents Phase.

2.3.2 The Architect shall submit to the Owner for review and written approval a refined Statement of Probable Construction Cost at the completion of the Design Development Phase. Should the Architect conclude, at any time, that the budget and the scope of work accomplished are incompatible, the Owner and Funding Agency shall be notified immediately in writing, with proposed recommendations to reconcile the incompatibility. Should this Statement of Probable Construction Cost exceed the limits of the MACC, the procedures regarding adjustment of Project Scope and/or funding contained in Article 5 will be followed.

2.4 CONSTRUCTION DOCUMENTS PHASE

2.4.1 From the approved Design Development Documents, the Architect shall prepare Bidding Documents setting forth in detail the requirements for the construction of the entire Project, which shall at a minimum include the requirements of state and federal laws and regulations and include bid forms, the Conditions of the Contract for Construction (General, Supplementary, and other Conditions of the Contract), and the Standard Form of Agreement between Owner and Contractor. The Architect shall incorporate in the Bidding Documents the provision of Information Available to Bidders as provided as a part of Exhibit F and incorporated herein by reference.

The Notice of and Invitation for Bid shall be prepared by the Architect. The Architect shall assist the Owner in filing the required documents for the approval of the Funding Agency, governmental and other authorities having jurisdiction over the Project. The Architect shall submit a copy of the Schematic Design Drawings for review and comment to the Governor’s Commission on Disability, Lamy Building, Room 117, 491 Old Santa Fe Trail, Santa Fe, New Mexico, telephone 505-476-0412.

2.4.2 The Bidding Documents shall be based upon information contained in the Design Development Drawings and other documents previously approved by the Owner. Upon completion of the Bidding Documents, the Architect shall brief the User Representative and the Owner on the Bidding Documents, specifically addressing previously approved requirements contained in the Design Development Drawings and other documents.

2.4.3 The Architect shall submit to the Owner for review and written approval a refined Statement of Probable Construction Cost at the completion of the Construction Documents Phase. Should the Architect conclude, at any time, that the budget and the scope of work accomplished are incompatible the Owner and Funding Agency shall be notified immediately in writing, with proposed recommendations to reconcile the incompatibility. Should this Statement of Probable Construction Cost exceed the limits of the MACC, the procedures regarding adjustment of Project Scope and/or funding contained in Article 5 will be followed.

2.4.4 The Architect shall furnish Bidding Documents to the Owner bearing the approval of the appropriate authoritative agencies, which may include the following:

For Building-Type Projects:

- the state Construction Industries Division, Regulation and Licensing Department;

- If applicable, the state Occupational Health and Safety Bureau, Environmental Improvement Division, Environment Department; and

- If applicable, the state Food Quality Section, Environmental Improvement Division, Environment Department; and

For Street, Sewer, and Water-Type Projects:

- If applicable, the state Environment Department;

- If applicable, the state Department of Transportation;

Others – (list)

2.4.5 The Architect shall provide a signature- approval block on the front sheet of the drawings and specifications for a) User Agencies, b) Mayor/County Commission Chairman, Manager/Administrator, Owner Representative, and c) utility companies (as appropriate). Review and signatures of all shall be obtained by the Architect.

2.4.6 Only materials and systems available at the time of this Agreement or reasonably believed to become available prior to the expiration of the Construction Contract shall be specified in the Contract Documents. The Bidding Documents shall include a list of those items (or categories of items) for which shop drawings or submittals are required.

2.4.7 Project Wage Rate Determination(s): The Architect shall request from the state Department of Labor a minimum wage rate determination for the Project, if the project is over $60,000, pursuant to Section 13-4-1 1 to 17 NMSA 1978 and from the  Funding Agency a federal wage rate determination, if the project is over $2,000, if federal funds are used. The Architect shall be required to request confirmation from the Funding Agency no less than 10 days from bid opening date to verify that the latest federal wage rate determination is being used in the Bidding Documents. The Architect shall provide a description of the Project, an estimate of construction cost, an approximate bid opening date, and any other pertinent information required by the Labor Department. The Architect shall include the wage rate determination(s) in the Bidding Documents.

2.4.8 The Architect shall provide technical criteria, written description and design data for the Owner's use in filing application for permits with or obtaining approvals of such governmental authorities as have jurisdiction to approve the design of the Project, and assist the Owner in consultations with appropriate authorities.

2.5 BIDDING PHASE

2.5.1 The Architect, following the Funding Agency’s and Owner’s written approval of the Bidding Documents, shall assist the Owner in obtaining bids and in awarding and preparing contracts for construction and attend pre-bid conferences. The finalized Notice of or Invitation for Bid shall be forwarded to the Owner by the Architect. The Owner shall issue a purchase order and advertise for the project.

2.5.2 The Architect shall provide sets of Bidding Documents as required to the Owner, sets as required by the reviewing agencies, and sets as appropriate to all prime Bidders requesting documents for bidding purposes; and maintain a record of prospective bidders to whom Bidding Documents have been issued and receive and process deposits for Bidding Documents.

A. Prime Bidders shall be defined as General Contractors, who will be allowed no more than three sets; major subcontractors as listed in the form; or other major suppliers. An additional number of documents shall be placed in plan rooms as well as in the Architect’s office for review by prospective Bidders. The Architect shall also make sets available to other prospective parties as requested. The Architect may charge the cost of reproduction to the party requesting the documents.

2.5.3 The Architect shall clarify and answer any questions about the Bidding Documents during the bidding process and shall issue Addenda as required to all Bidders and the Owner.

2.5.4 The Architect shall attend the bid opening, prepare bid tabulation sheets and assist the Owner in evaluating bids.

2.5.5 The Bidding Phase will terminate and the services to be performed or furnished thereunder will be considered complete upon Owner’s award or rejection of the Contract for Construction.

2.6 CONSTRUCTION PHASE- Administration of the Construction Contract

2.6.1 The Construction Phase will commence with the award of the Contract for Construction and ends with the final payment to the Contractor.

2.6.2 The Architect shall provide administration of the construction contract as required and defined in the Conditions of the Contract for Construction. The extent of the Architect's duties and responsibilities and the limitations of the Architect’s authority thereunder shall not be modified without the Owner's written consent and concurrence from the Funding Agency.

2.6.3 The Architect shall be the representative of the Owner during the Construction Phase and shall advise and consult the Owner. The Architect shall have authority to act on behalf of the Owner only to the extent provided in the Contract Documents and any amendments thereto.

2.6.4 The Architect shall at all times have access to the Work, whether it is in preparation or progress.

2.6.5 The Architect shall submit to the Owner, for approval, a list of critical inspection points based upon the construction schedule furnished by the Contractor. The Architect shall make periodic visits to the site at such other times as appropriate during the progress of the Work for the purposes of notifying the Owner on the progress and condition of the Work and to adequately represent the Owner. Additionally, the Architect shall familiarize themselves with the progress and quality of the Work and determine if the Work is proceeding substantially in accordance with the Contract Documents. On the basis of on-site observations, the Architect shall endeavor to guard the Owner against defects and deficiencies in the construction. Should the Architect determine that any portion of the Work varies from the requirements of the Contract Documents, the Architect shall immediately notify the Contractor and the Owner of the nature of the work required to correct such non-compliance. In addition, the Architect shall, eleven months after substantial completion, schedule a meeting with the Owner and User and Project Architects to evaluate the Project and its operations; if applicable observe architectural systems; and endeavor to discover defects in materials, equipment, and workmanship.

The Architect shall provide the minimum number of on-site observations during the construction phase as delineated in Paragraph 13.6 in an attempt to endeavor to guard the Owner against defects and deficiencies in the construction. The results of all observations shall be documented in field reports submitted to the Owner within seven days of each such observation.

2.6.6 The Architect shall not have control or charge of and shall not be responsible for construction means, methods, techniques, sequences, or procedures, or for safety precautions and programs in connection with the Work, for the acts or omissions of the Contractor, subcontractors, or any other persons performing any of the Work, or for the failure of any of them to carry out the Work in accordance with the Contract Documents.

2.6.7 The Architect shall determine, certify, and make recommendations to the Owner for payment of the amounts owing to the Contractor subject to the Owner's approval, based on observations at the site and on evaluations of the Contractor's Applications for Payment. The Architect shall issue Certificates for Payment in such approved amounts as provided in the Contract Documents.

2.6.8 The issuance of a Certificate and recommendation for payment shall constitute representation by the Architect to the Owner, based on the Architect's observations at the site as provided in Subparagraph 2.5.5 and on the data comprising the Contractor's Application for Payment, that the Work has progressed to the point indicated; that the quality of the Work is substantially in accordance with the Contract Documents (subject to an evaluation of the Work for conformance with the Contract Documents upon Substantial Completion, to the results of any subsequent tests required by or performed under the Contract Documents, to minor deviations from the Contract Documents correctable prior to completion, and to any specific qualifications stated in the Certificate for Payment); and that the Contractor is entitled to payment in the amount certified. However, the issuance of a Certificate for Payment shall not be a representation that the Architect has made any examination to ascertain how and for what purpose the Contractor has used the money paid on account of the Contract Sum.

2.6.9 The Architect shall render interpretations of the documents necessary for the proper execution or progress of the Work with reasonable promptness on written request of either the Owner or the Contractor, and shall render written decisions within a reasonable time on all claims, disputes, and other matters in question between the Owner and the Contractor relating to the execution or progress of the Work or the interpretation of the Contract Documents.

2.6.10 Interpretations and decisions of the Architect shall be consistent with the requirements and intent of the Contract Documents and shall be in written or graphic form.

2.6.11 The Architect's decisions in matters relating to artistic effect shall be final if consistent with the requirements of the Contract Documents.

2.6.12 The Architect shall have authority to reject Work which does not conform to the Contract Documents. Where rejected Work is not promptly corrected, the Architect shall recommend to the Owner that the Work shall stop. Whenever, in the Architect's professional opinion, it is necessary or advisable for the implementation of the intent of the Contract Documents, the Architect will have authority to require special inspection or testing of the Work in accordance with the provisions of the Contract Documents, whether or not such Work be then fabricated, installed, or completed.

2.6.13 The Architect shall review the Contractor's submittals, such as shop drawings, product data, and samples, but only for the conformance with the design concept of the Work and with the information given in the Contract Documents; and for each submittal, the Architect shall designate in writing that the Architect: a) Takes no exception to this submittal; b) Rejects the submittal; c) Requires corrections as noted by the Architect; d) Requires revisions and resubmittal to the Architect; e) Requires the Contractor to submit the specified item; or f) Takes no exception to this submittal as corrected.

Such action shall be taken with reasonable promptness. The Architect's approval of a specific item shall not indicate approval of an assembly of which the item is a component.

The Architect shall provide the Owner with a set of shop drawings or other related submittals at the completion of the Project.

2.6.14 All Change Orders, defined in the Conditions of the Contract for Construction, shall be prepared by the Architect. Such Change Orders shall not become effective or binding on the Owner or Contractor until signed by the Owner and reviewed and approved by the Funding Agency. The Change Order shall be initiated by the party requesting a change. Approval in writing by the Owner and Funding Agency of a completed Change Order modifies this Contract to the extent indicated. No Work which could reasonably be expected to alter the contract price or materially alter the Project shall be undertaken until the Owner and Funding Agency have approved a completed Change Order, which outlines the desired change.

Any deviation from the above shall be considered a material breach of this Agreement.

2.6.15 Upon prior notice to the Owner, the Architect shall conduct observations to determine the Dates of Substantial Completion and Final Completion. The Architect shall obtain and forward to the Owner for the Owner's review written warranties and related documents required by the Contract Documents and assembled by the Contractor. The Architect shall then issue a final Certificate for Payment.

2.6.16 The extent of the duties, responsibilities, and limitations of authority of the Architect as the Owner's representative during construction shall not be modified or extended without written consent of the Owner, Funding Agency, and the Architect.

2.6.17 Should the Architect, its staff, or its consultants direct the Contractor or its Subcontractors to undertake work for which additional compensation could reasonably be expected, and if such work is not: a) an emergency endangering life and property, b) required by the Contract Documents, or c) required by approved Change Orders (signed by the Architect, the Owner, and the Contractor), payment for such work, if accomplished without written authorization, shall not be borne by the Owner and shall constitute adequate grounds for dismissal or other action against the Architect.

2.6.18 As part of the Architect's Basic Services, the Architect shall modify the original reproducible drawings, delineating recorded built conditions of the Project or record documents compiled from the records of the Contractor and the Architect, showing changes in the Work. The Architect cannot verify the information provided by others and therefore does not verify the accuracy thereof.

2.7 PROJECT REPRESENTATION BEYOND BASIC SERVICES

2.7.1 Architect's Project Representative. If the Owner and the Architect agree that more extensive representation for inspection of the Site than that described in Subparagraph 2.5.5 shall be provided, the Architect shall, upon written authorization of the Owner and review by the Funding Agency, provide one or more Project Representatives to assist the Architect in carrying out such responsibilities at the site.

2.7.2 Subject to the Owner's approval, an Architect's Project Representative shall be selected, employed, and directed by the Architect. The Architect shall be compensated therefore as mutually agreed between the Owner and the Architect as set forth in an approved amendment to this Agreement which shall, in addition, describe the duties, responsibilities, and limitations of authority of such Project Representative.

2.7.3 Through the observations of such Project Representative the Architect shall provide further protection for the Owner against defects and deficiencies in the Work to determine that the Work is carried out in conformance with the plans and specifications; but the furnishing of such project representation shall not diminish the rights, responsibilities, or obligations of the Architect as described in this Agreement.

2.7.4 The Owner reserves the right to designate an Owner Representative in lieu of an Architect's Project Representative to provide additional site representation for the Owner beyond that provided by the Architect. If the Owner elects to provide an Owner Representative in lieu of a Project Representative, this subsection shall not diminish the rights, responsibilities, or obligations of the Architect established in this Agreement. The Owner Representative's duties and limits of authority shall be established so as not to conflict with those of the Architect. The Architect shall cooperate with the Owner Representative in the performance of their duties.

2.8 ADDITIONAL SERVICES

The following Services shall be provided when authorized in advance in writing by the Owner and reviewed by the Funding Agency, and they shall be paid for by the Owner as provided in Paragraph 12.3. Attached as Exhibit D and incorporated into this Agreement by reference is a copy of the Architect Additional Services Proposal/Amendment form. These services are not included as part of Basic Services except to the extent otherwise provided in Article 13.

2.8.1 Preparation of applications and supporting documents, in addition to those furnished under Basic Services, for private or governmental grants, loans or advances in connection with the Project; preparation or review of environmental assessments and impact statements; review and evaluation of the effect on the design requirements of the Project of any such statements and documents prepared by others; and assistance in obtaining approvals of authorities having jurisdiction over the anticipated environmental impact of the Project.

2.8.2 Services to make measured drawings of or to investigate existing conditions or facilities, or to verify the accuracy of drawings or other information furnished by the Owner.

2.8.3 Services resulting from evaluation by the Architect during the Study and Report Phase at the Owner's request of alternative solutions in addition to those specified in Article 13.

2.8.4 Services resulting from significant changes in the scope, extent or character of the portions of the Project designed or specified by the Architect or its design requirements including, but not limited to, changes in size, complexity, Owner's schedule, character of construction or method of financing; and revising previously accepted studies, reports, Drawings and Specifications or Contract Documents when such revisions are required by changes in laws, rules, regulations, ordinances, codes or orders enacted subsequent to the preparation of such studies, reports, Drawings and Specifications, or Contract Documents, or are due to any other causes beyond the Architect's control.

2.8.5 Preparing drawings, specifications, and supporting data and providing other services in connection with Change Orders provided that the adjustment in the Basic Compensation resulting from the adjusted Construction Cost is not for work which should have been provided pursuant to Basic Services and provided that such Change Orders are required because of causes not related to the actions or responsibilities of the Architect.

2.8.6 Services resulting from facts revealed about conditions:

- which are different from information about such conditions that the Owner previously provided to the Architect and upon which the Architect was entitled to rely; or

- as to which the Owner had responsibility to provide information if such information was not previously provided.

2.8.7 Providing renderings or models for the Owner's use.

2.8.8 Preparing documents for alternate bids requested by the Owner for Work which is not executed or documents for out-of-sequencing Work.

2.8.9 Undertaking investigations and studies including, but not limited to, detailed consideration of operations, maintenance and overhead expenses; the preparation of feasibility studies, cash flow and economic evaluations, rate schedules and appraisals; assistance in obtaining financing for the Project; evaluating processes available for licensing and assisting the Owner in obtaining process licensing; detailed quantity surveys of materials, equipment and labor; and audits or inventories required in connection with construction provided by the Owner.

2.8.10 Furnishing services of the Architect's consultants for other than Basic Services; and furnishing data or services when the Owner employs the Architect to provide such data or services in lieu of furnishing the same under Article 4.

2.8.11 Services attributable to a variation in the number of prime contracts from the number specified in Article 13 for Work designed or specified by the Architect.

2.8.12 Services during out-of-town travel required of the Architect other than visits to the site or Owner's office.

2.8.13 Preparing for, coordinating with, participating in and responding to structured independent review processes, including, but not limited to, construction management, cost estimating, project peer review, value architectural and constructability review requested by the Owner; and performing or furnishing services required to revise studies, reports, drawings or specifications, or Contract Documents as a result of such review processes.

2.8.14 Assistance in connection with bid protests, re-bidding or renegotiating contracts for construction, materials, equipment or services, except when such assistance is required to complete services called for in Article 13.

2.8.15 Providing field surveys for design purposes, architectural surveys and staking to enable Contractor to proceed with its Work, and any type of property surveys or related architectural services needed for the transfer of interests in real property; and providing other special field surveys.

2.8.16 Preparation of operating, maintenance and staffing manuals to supplement Basic Services.

2.8.17 Preparing to serve or serving as a consultant or witness for the Owner in any litigation, arbitration or other legal or administrative proceedings involving the Project (except for assistance in consultations which is included as part of Basic Services).

2.8.18 Providing more extensive services required to enable the Architect to issue notices or certifications requesting by the Owner.

2.8.19 Other additional services performed or furnished by the Architect in connection with the Project, including services which are to be furnished by the Owner under Article 4, and services not otherwise provided for in this Agreement.

2.8.20 Services resulting from significant delays, changes or price increases occurring as a direct or indirect result of materials, equipment or energy shortages.

2.8.21 Additional or extended services during construction made necessary by a) Work damaged by fire or other cause during construction, b) a significant amount of defective, neglected or delayed work of the Contractor, c) acceleration of the progress schedule involving services beyond working hours, or d) default by the Contractor.

2.8.22 Services, other than Basic Services during the Operation Phase, in connection with any partial utilization of any part of the Project by the Owner prior to its Substantial Completion.

2.8.23 Evaluating an unreasonable claim or an excessive number of claims by the Contractor or others in connection with the Work.

2.9 TIME

2.9.1 The Architect shall perform Basic and Additional Services as expeditiously as is consistent with professional skill and care and the orderly progress of the Work. The Architect shall submit, for the Owner's approval and as a part of this Contract, a schedule for the performance of the Architect's services and shall include allowances for periods of time required for the Owner's review and approval of submissions and for approvals of authorities having jurisdiction over the Project. This schedule, when approved by the Owner, shall not, except for reasonable cause not within the control of the Architect, be exceeded by the Architect, see Exhibit A, Time Schedule for Project Phases.

2.10 OPERATIONAL PHASE

During the Operational Phase, the Architect shall, when requested by the Owner:

2.10.1 Provide assistance in connection with the refining and adjusting of any equipment or system.

2.10.2 Assist the Owner in training the Owner's staff to operate and maintain the Project.

2.10.3 Assist the Owner in developing systems and procedures for control of the operation and maintenance of and record keeping for the Project.

2.10.4 In company with the Owner, visit the Project to observe any apparent defects in the completed Work, assist the Owner in consultations and discussions with the Contractor concerning correction of such defects, and make recommendations as to replacement or correction of defective Work.

2.10.5 Provide miscellaneous services as requested by the Owner in connection with Project closeout.

ARTICLE 3
THE USER REPRESENTATIVE

3.0 The Owner shall designate one or more departments of the Owner or a designated entity as a User, or User Agency. Such User, or User Agency, shall provide an individual User Representative to perform those functions required of the User Agency.

3.1 The User Representative(s) and the Owner shall provide the Architect with information required under Article 2 of this Agreement, as well as additional information required by the Architect for the purpose of defining the Scope of the Project and to assist the Architect and the Owner in the development and completion of the Project.

3.2 The User Representatives shall meet with the Architect and/or the Owner at times required by the Owner. The User Representatives shall respond to all inquiries submitted by the Architect and/or the Owner within any reasonable time limits set forth in the inquiry.

3.3 Information submitted directly by the User Representative(s) to the Architect is subject to subsequent approval by the Owner.

ARTICLE 4
OWNER'S RESPONSIBILITIES

4.1 The Owner shall designate, in writing, an Owner Representative who has the authority to act on the Owner’s behalf; however, authority for final approval of the Program and Drawings and Specifications, the Contract Documents, or any Change Order is retained by the Owner. The Owner and the Owner Representative shall examine documents submitted by the Architect and shall render decisions promptly to avoid unreasonable delay in the progress of the Architect's services. The Owner Representative, through coordination with the User Representative(s), shall provide information to the Architect regarding the User's requirements in the development of Program Documents for the Project.

4.2 The Owner shall provide all criteria and full information as to the Owner's requirements for the Project, including design objectives and constraints, space, capacity and performance requirements, flexibility and expendability, and any budgetary limitations; and furnish copies of all design and construction standards which the Owner will require to be included in the Bidding and Contract Documents.

4.3 The Owner shall assist the Architect by placing at Architect's disposal all available information pertinent to the Project including previous reports and any other data relative to design or construction of the Project.

4.4 The Owner shall furnish to the Architect, as requested by the Architect for performance of Basic Services or as required by the Contract Documents, the following:

4.4.1 Data prepared by or services of others, including without limitation explorations and tests of subsurface conditions at or contiguous to the site, drawings of physical conditions in or relating to existing surface or subsurface structures at or contiguous to the site, or hydrographic surveys;

4.4.2 The services of an independent testing laboratory to perform all inspections, tests and approvals of samples, materials and equipment prior to and after installation, or to evaluate the performance of materials, equipment and facilities of the Owner, prior to specification, and during construction;

4.4.3 Appropriate professional interpretations of all of the foregoing;

4.4.4 Environmental assessments, audits, investigations and impact statements, and other relevant environmental or cultural studies as to the Project, the site and adjacent areas;

4.4.5 Field surveys for design purposes and property, boundary, easement, right-of-way, topographic and utility surveys or data, including relevant reference points;

4.4.6 Property descriptions;

4.4.7 Zoning, deed and other land use restrictions; and

4.4.8 Other special data or consultations not covered in Article 2.

The Owner shall be responsible for, and the Architect may rely upon, the accuracy and completeness of all reports, data and other information furnished pursuant to this paragraph. The Architect may use such reports, data and information in performing or furnishing services under this Agreement.

4.5 The Owner shall provide architectural surveys and staking to enable the Contractor to proceed with the layout of the Work, and other special field surveys.

4.6 The Owner shall arrange for access to and make all provisions for the Architect to enter upon public and private property as required for the Architect to perform services under this Agreement.

4.7 The Owner shall examine all alternate solutions, studies, reports, sketches, bidding and contract documents, proposals and other documents presented by the Architect (including obtaining advice of an attorney, insurance counselor and other consultants as the Owner deems appropriate with respect to such examination) and render in writing decisions pertaining thereto.

4.8 The Owner will provide as required for the Project:

4.8.1 Accounting, bond and financial advisory, independent cost estimating and insurance counseling services;

4.8.2 Such legal services as the Owner may require or the Architect may reasonably request with regard to legal issues pertaining to the Project, including any that may be raised by the Contractor; and

4.8.3 Such auditing services as the Owner may require ascertaining how or for what purpose Contractor has used the moneys paid on account of the Contract Price.

4.9 The Owner shall provide such observation or monitoring services by an individual or entity other than the Architect as the Owner may desire to verify: that the Contractor is complying with any law, rule, regulation, ordinance, code or order applicable to the Contractor's performing and furnishing the Work; or that the Contractor is taking all necessary precautions for safety of persons or property and complying with any special provisions of the Contract Documents applicable to safety.

4.10 The Owner shall advise the Architect of the identity and scope of services of any independent consultants employed by the Owner to perform or furnish services in regard to the Project, including, but not limited to, construction management, cost estimating, project peer review, value architectural, and constructability review. If the Owner designates a person or entity other than, or in addition to, the Architect to represent the Owner at the site, the Owner shall define and set forth in an exhibit that is to be mutually agreed upon and attached to and made a part of this Agreement before such services begin, the duties, responsibilities and limitations of authority of such other party and the relation thereof to the duties, responsibilities and authority of the Architect.

4.11 Prior to commencement of the Construction Phase, the Owner shall notify the Architect of any variations in the language of the Notice of Acceptability of Work, or of any notice or certification other than such notice that the Architect will be requested to provide to the Owner or third parties in connection with the financing or completion of the Project. The Owner and the Architect shall reach agreement on the terms of any such requested notice or certification and the Owner shall authorize such Additional Services as are necessary to enable the Architect to provide the notice or certification requested under this paragraph.

4.12 If more than one prime contract is to be awarded for Work designed or specified by the Architect, the Owner shall designate a person or entity to have authority and responsibility for coordinating the activities among the various prime contractors, and define and set forth the duties, responsibilities and limitations of authority of such person or entity and the relation thereof to the duties, responsibilities and authority of the Architect in an exhibit that is to be mutually agreed upon and attached to and made a part of this Agreement before such services begin.

4.13 The Owner shall attend the pre-bid conference, conduct the bid opening, pre-construction conference(s), construction progress and other job related meetings and Substantial Completion and final payment inspections.

4.14 The Owner shall give prompt notice to the Architect whenever the Owner observes or otherwise becomes aware of any development that affects the scope or time of performance or furnishing of the Architect's services, or any defect or nonconformance in the Architect's services or in the Work of any Contractor.

ARTICLE 5
MAXIMUM ALLOWABLE CONSTRUCTION COST

5.1 Maximum Allowable Construction Cost - See paragraph 13.7.

5.2 Responsibility for Construction Cost

5.2.1 Evaluations of the Owner's Project budget, statements of probable construction cost, and detailed estimates of construction cost prepared by the Architect represent the Architect's best judgment as a design professional familiar with the construction industry. It is recognized, however, that the Architect does not have control over the cost of labor, materials, or equipment; over the Contractor's methods of determining bid prices; or over competitive bidding, market, or negotiating conditions. Accordingly, the Architect cannot and does not represent that bids or negotiated prices will not vary from the Project budget proposed, established, or approved by the Owner and Funding Agency, or from any Statement of Probable Construction Cost or other cost estimate or evaluation prepared by the Architect.

5.2.2 The MACC is established, as a condition of this Agreement, as a fixed limit of Construction Cost for design and bidding purposes. The Architect shall be permitted to determine what materials, equipment, component systems, and types of construction are to be included in the Bidding Documents to bring Construction Cost within the MACC. With the written consent of the Owner, the Architect may also include in the Bidding Documents either additive or deductive alternate bids to adjust the Construction Cost to the fixed limit.

5.2.3 The acceptance by the Owner at any time during Basic Services of a revised Statement of Probable Construction Cost in excess of the then established MACC will constitute a corresponding increase in the MACC to the extent indicated in the revised statement subject to subparagraph 5.2.3(A) below.

A. The Owner shall provide a written response to the Funding Agency of their acceptance of the increased MACC. This written response shall identify the source of the additional funds, or other procedure for covering the cost. Prior to construction, at no time shall the MACC exceed the total amount allocated for construction in the Grant Agreement budget (or applicable Grant Agreement amendment budget) between the Owner and the Funding Agency.

5.2.4 If bidding or negotiations with potential contractors have not commenced within two months after the Architect submits Bidding Documents to the Owner, the Project budget and/or MACC shall be adjusted to reflect any change in the general level of prices in the construction industry between the date of submission of the Bidding Documents to the Owner and the date on which bids are sought. Prior to construction, at no time shall the MACC exceed the total amount allocated for construction in the Grant Agreement budget (or applicable Grant Agreement amendment budget) between the Owner and the Funding Agency.

5.2.5 The MACC, therefore, is established as a condition of this Agreement. When it is exceeded by the lowest bona fide bid, the Owner with prior review and concurrence by the Funding Agency may: a) give written approval of an increase in the MACC; b) authorize rebidding the Project within a reasonable time, or c) cooperate with the Architect in revising the Project scope and, as required to reduce the Probable Construction Cost. Any proposed revision to the Project scope requires written Funding Agency approval.

If the Owner elects to reduce the Probable Construction Cost, the Owner shall cooperate with the Architect in revising the quality and scope of the Project if such revision is approved by the Funding Agency; and the Architect, without additional charge, shall modify the Drawings and Specifications as necessary to bring the Construction Cost within the MACC. The Architect shall then assist the Owner through the Bidding process. When the cost estimate required by subparagraph 2.3.2 or an evaluation prepared by the Architect indicates that the Project exceeds the MACC, the provisions outlined in this paragraph shall apply.

ARTICLE 6
REIMBURSABLE EXPENSES

6.1 Reimbursable expenses are those above and beyond Basic Services compensation and are the actual expenditures made by the Architect or their employees in the interest of the Project. Reimbursable expenses shall be limited to the following:

6.1.1. Expenses of transportation when traveling in connection with the Project when specifically set out in Article 13. Such expenses are limited to per diem and mileage rates as set forth in the Owner's Travel Rule or Regulation.

6.1.2 Expense of fees paid for securing approvals of authorities having jurisdiction over the Project. Fees for approval by the permitting agency shall be paid directly by the Owner after submittal of the documents by the Architect to the permitting agency.

6.1.3 The Architect shall charge Bidders a deposit fee equal to the full cost of reproduction of drawings, specifications, and other documents required by the Owner to solicit bids and execute the Construction Contract. This fee shall be completely refunded if the documents are returned in usable condition within the time limits specified in the Invitation for Bid. All forfeited fees shall be returned to the Owner for use in this Project.

Construction documents and specifications will be printed by the Architect or a vendor designated by the Architect. All reproduction required may be approved in writing by the Owner prior to request. This expense shall be paid by the Owner. All other reproductions as may be required by the Owner's review or for the office use of the Architect and the Architect's consultants shall be provided as part of the Architect's Basic Compensation.

6.1.4 Applicable gross receipts taxes on reimbursable expenses or additional services received by the Architect under the provisions of this Contract. The Architect shall use and require the use of tax-exempt certificates by Consultants whenever allowed by law. In any event, the Architect shall not include taxes paid as a part of the base dollar amount upon which taxes are calculated. Payment pursuant to this provision does include payment for gross receipts taxes pursuant to Subparagraph 12.1.1.

ARTICLE 7
PAYMENTS TO THE ARCHITECT

7.1 Payments on Account of Basic Services

7.1.1 Payments for Basic Services shall be made monthly and shall be in proportion to services performed within each phase of services, on the basis set forth in Article 13.11.

7.1.2 When portions of the Project are deleted or otherwise not constructed, compensation for such portions of the Project shall be payable to the extent services are performed on such portions, in accordance with the schedule set forth in Subparagraph 13.1.2, based on: a) the lowest bona fide bid or negotiated proposal, or b) if no such bid or proposal is received, the most recent Statement of Probable Construction Cost for such portions of the Project.

7.2 Payment for Services And Costs

7.2.1 The Architect shall submit monthly a fully completed request for payment for all services and costs on the form provided as Exhibit E to this agreement.

7.2.2 Upon the Owner's request, the Architect shall submit, with their billings at the completion of the Project, certification that payment has been made or will be made upon receipt of payment to consultants, and others for materials and services required by this Agreement. At this time, the Architect shall notify the Owner of any disputes regarding payments by the Architect that may exist at the completion of the Project.

7.3 Payments Withheld

7.3.1 No deductions or withholdings shall be made from the Architect's compensation on account of penalty, liquidated damages, or other sums withheld from payments to Contractors, or on account of the cost of changes in the Work other than those for which the Architect may be legally liable and as required in Paragraph 2.8.

7.4 Project Suspension or Termination - Other Parties

7.4.1 In the event of termination or suspension of the Project due to the fault of parties other than the Architect, the Architect shall be compensated for services performed to termination date pursuant to Article 10.

ARTICLE 8
ARCHITECT'S ACCOUNTING RECORDS

8.1 Records of expenses by the Architect and their consultants pertaining to all services under this Agreement shall be kept on the basis of generally accepted accounting principles and shall be available at mutually convenient times to the Owner or the Owner's authorized representative. The Owner shall have the right to audit all such records and billings both before and after payment. Payment under this Agreement shall not foreclose the right of the Owner to recover excessive or illegal payments.

8.2 Records of expenses shall be kept by the Architect and their consultants and shall be available to the Owner until all applicable statutes of limitations have run, and this provision shall survive and continue beyond the termination of other terms of this Agreement.

8.3 The review of "records of expenses" for Lump Sum Fixed Fee portions of the Architect's services shall be limited to those records that define the percentage of completion, except as otherwise required by federal regulation detailed in Exhibit H.

ARTICLE 9
OWNERSHIP AND USE OF DOCUMENTS

9.1 All documents including Drawings and Specification provided or furnished by the Architect, or the Architect's Consultants, pursuant to this Agreement are instruments of service in respect of the Project and the Architect, and the Architect's Consultants, as appropriate, shall retain an ownership and property interest therein (including the right of reuse by and at the discretion of the Architect, and the Architect's Consultants, as appropriate) whether or not the Project is completed. The Owner may make and retain copies for information and reference in connection with the use and occupancy of the Project by the Owner and others.

9.2 The Architect shall provide a reproducible copy of the original drawings to the Owner for archival purposes. The Architect shall provide language on this copy of the original drawings regarding reuse of the documents.

9.3 Copyright. No reports, maps, or other documents produced in whole or in part under this Agreement shall be the subject of an application for copyright by or on behalf of the Architect.

9.4 The Owner agrees to hold the Architect harmless for damages arising from the use of drawings, specifications, and other work developed in the performance of this Agreement, and the Project included therein, when such drawings, specifications, and other work are used for purposes other than as base documents for subsequent additions, remodeling, or alterations to the Project. This section shall not apply in instances where the Architect is retained as the Architect of Record on any such subsequent project using the same drawings, specifications, and other work product from the Project, which is the subject of this Agreement.

ARTICLE 10
TERMINATION OF AGREEMENT

10.1 Termination of Agreement for Cause. If, through any cause, the Architect shall fail to fulfill in timely and proper manner their obligations under this Agreement, or if the Architect shall violate any of the covenants, agreements, or stipulations of this Agreement, the Owner shall there-upon have the right to terminate this Agreement by giving written notice to the Architect of such termination and specifying the effective date thereof, at least five days before the effective date of such termination. In such event, the Owner may make copies of all finished or unfinished documents, data, studies, surveys, drawings, maps, models, photographs, and reports prepared by the Architect under this Agreement, except for deliverable identified under this Agreement, which the Architect shall provide at no additional cost.

A. Notwithstanding the above, the Architect shall not be relieved of liability to the Owner damages sustained by the Owner by virtue of any breach of the Agreement by the Architect, and the Owner may withhold any payments to the Architect for the purpose of set-off until such time as the exact amount of damages due the Owner from the Architect is determined.

10.2 Termination for Convenience of the Owner. The Owner may terminate this Agreement at any time by giving at least ten (10) days notice in writing to the Architect. If the Agreement is terminated by the Owner as provided herein, the Architect will be paid for the time provided and expenses incurred up to the termination date. If this Agreement is terminated due to the fault of the Architect, paragraph 10.1 relative to termination shall apply.

ARTICLE 11
GENERAL AND SPECIAL PROVISIONS

11.1 This Agreement shall be governed by the provisions hereof and by the laws of the state of New Mexico and applicable federal laws, as the same from time to time exist.

11.2 Unless expressly provided otherwise, terms in this Agreement shall have the same meaning as those in the CDBG Terms and Conditions for Professional Services (see Exhibit H) or the Conditions of the Contract for Construction (see Exhibit F).

11.3 As between the parties to this Agreement. As to all acts or failures to act by either party to this Agreement, any applicable statute of limitations shall commence to run and any alleged cause of action shall be deemed to have accrued in any and all events not later than the relevant Date of Substantial Completion of the Work, and as to any acts or failures to act occurring after the relevant Date of Substantial Completion, not later than the date of the Owner's approval of the Final Certificate of Payment.

11.4 Section reserved.

11.5 The Architect shall indemnify, defend, and hold the Owner and Funding Agency harmless, in accordance with applicable law, with respect to any damages, expenses, or claims arising from or in connection with any acts, errors, or omissions of the Architect in connection with, arising from, or related to the Architect’s obligations under this Agreement. The Architect shall not be responsible for any time delays in the Project caused by circumstances beyond the Architect’s control. This provision shall not be construed as a limitation of either party’s liability under this Agreement, or as otherwise provided by law.

11.6 This Agreement shall not become effective until signed by all parties required to sign this Agreement.

11.7 The Architect and its agents and employees are independent contractors performing professional and technical services for the Owner and are not employees of the Owner. The Architect and its agents and employees shall not as a result of this Agreement accrue leave, retirement, insurance, bonding, use of Owner vehicles, or any other benefits afforded to employees of the Owner.

11.8 The Architect's design shall be in compliance with applicable federal, state, and local codes and laws related to the Work, including but not limited to provisions of the Civil Rights Act of 1964 and Executive Order 11246, Title VI, Section 3 and 109; the minimum handicapped accessibility as required by Section 60-13-44D, NMSA 1978; Section 306, New Mexico Uniform Building Code, which adopts ANSI A1 17.1, 1980; and parking requirements as required by Owner regulation. In all cases, the more restrictive code or statute adopted shall govern.

11.9 The Architect shall not assign or transfer any interest in this Agreement or assign any claims for money due or to become due under this Agreement without the prior written consent of the Owner and review by the Funding Agency.

11.10 Whenever the Architect contracts for an additional Project Representative to be on the Project or enters into a joint venture to share the duties and responsibilities of the Architect under this Agreement, all such agreements require prior Owner approval and must outline the duties and responsibilities of the Architect and its representative, or joint venturer, or consultant; and a copy of such approved agreement shall be filed with the Owner.

11.11 The Architect agrees not to purport to bind the Owner to any obligation not assumed herein by the Owner unless the Architect has express written authority to do so, and then only within the strict limits of that authority.

11.12 The Architect affirms that they currently have no interest and shall not acquire any interest, direct or indirect, which would conflict in any manner or degree with the performance of services required under this Agreement. The Architect further affirms that, in the performance of this Agreement, no person having such interest shall be employed by the Architect. The Architect also agrees that neither they nor anyone employed by the Architect shall have an interest, direct or indirect, in any company hired for the Project as Contractor, subcontractor, or supplier, except when the Project is a design-build project and/or the Owner provides inspections independent of the Architect.

11.13 Pursuant to Section 13-1-191 NMSA 1978, reference is hereby made to the criminal laws of New Mexico (including Section 30-14-1,30-24-2, and 30- 41-1 through 3, NMSA 1978) which prohibit bribes, kickbacks, and gratuities, violation of which constitutes a felony. Further, the Procurement Code, Sections 13-1-28 through 13-1-199 NMSA 1978, imposes civil and criminal penalties for its violation.

11.14 Professional Liability (Errors and Omissions) Insurance. If required in the Request for Proposals, the Architect shall obtain professional liability insurance and provide a certificate of coverage on the form designated herein as Exhibit B. See paragraph 13.9.

11.15 No work requiring the approval of the Owner shall be undertaken until the Owner's written approval has been requested and obtained, and, if applicable, the Funding Agency’s written approval or concurrence has been obtained. Any deviation from this requirement shall be considered a material breach of this Agreement and grounds for termination.

11.16 Notices. All notices herein provided to be given, or which may be given, by either party to the other shall be deemed to have been fully given when made in writing and deposited in the United States mail, postage prepaid -in the instance of notice of termination of work also by certified mail - and addressed as shown on the cover sheet to this Agreement.

11.16.1 Nothing herein contained shall preclude the giving of any such written notice by personal service. The address to which notices shall be mailed to either party may be changed by written notice given by such party to the other as hereinabove provided.

11.17 Gender, Singular/Plural. Words of any gender used in this Agreement shall be held and construed to include any other gender, and words in the singular number shall be held to include the plural, unless the context requires otherwise.

11.18 Captions and Section Headings. The captions and section headings contained in this Agreement are for convenience of reference only, and in no way limit, define, or enlarge the terms, scope, and conditions of this Agreement.

11.19 Labor-Management Relations. During the entire term of this Agreement, the Architect shall take good-faith steps necessary to further satisfactory labor- management relations to the end that the operations of the Architect and of the Owner shall not be affected by strikes, picketing, boycotts, or other labor activities.

11.20 This document shall be executed in at least two counterparts, each of which shall be deemed an original.

11.21 Certificates and Documents Incorporated. All certificates and documentation required by the provisions of this Agreement shall be attached to this Agreement at the time of execution and are hereby incorporated by reference as though set forth in full in this Agreement to the extent they are consistent with its conditions and terms.  This Agreement shall not be considered valid unless the CDBG Terms and Conditions for Professional Services have been attached and incorporated herein.

11.22 Separability. If any clause or provision of this Agreement is illegal, invalid, or unenforceable under present or future laws effective during the term of this Agreement, then and in that event it is the intention of the parties hereto that the remainder of this Agreement shall not be affected thereby.

11.23 Waiver. No provision of this Agreement shall be deemed to have been waived by either party unless such waiver be in writing signed by the party making the waiver and addressed to the other party; nor shall any custom or practice which may evolve between the parties in the administration of the terms hereof be construed to waive or lessen the right of either party to insist upon performance by the other party in strict accordance with the terms hereof. Further, the waiver by any party of a breach by the other party or any term, covenant, or condition hereof shall not operate as a waiver of any subsequent breach of the same or any term, covenant, or condition thereof.

11.24 Mergers, Dissolution, Successors, and Assigns. The Architect agrees that during the term hereof it will maintain its existing business structure and will not dissolve or otherwise dispose of all or substantially all of its assets and will not consolidate with or merge into another business structure or permit one or more other business structures to consolidate or merge into it, unless the surviving, resulting, or transferred business structure, as the case may be: a) assumes, is capable of, and agrees in writing to perform all of the obligations of the Architect hereunder; b) qualifies to do business in the state of New Mexico, including providing a legal registered architect of New Mexico as Project Architect; and c) the Owner approves in writing the firm or individual architect, or new architect, if any, who is to proceed.

11.24.1 The terms and provisions hereof shall extend to and be binding upon and inure to the benefit of the successors and assigns of the respective parties hereto.

11.25 The Owner shall determine whether or not the Project Architect or the firm named as Architect in this Agreement shall continue to have all contract rights under this Agreement and continue to represent the Owner under this Agreement in all instances where the Project Architect ceases to be associated with the firm names in this Agreement.

11.26 Entire Agreement. This Agreement represents the entire contract between the parties and, except as otherwise provided herein, may not be amended, changed, modified, or altered without the written consent of the parties hereto with concurrence from the Funding Agency. This Agreement incorporates all of the conditions, agreements, and understandings between the parties concerning the subject matter of this Agreement, and all such conditions, understandings, and agreements have been merged into this written Agreement. No prior condition, agreement, or understanding, verbal or otherwise, of the parties or their agents shall be valid or enforceable unless embodied in this Agreement.

11.27 Interchangeable Terms. For purposes of all provisions within this Agreement and all attachments hereto, the terms "Agreement" and "Contract" shall have the same meaning and shall be interchangeable.

11.28 Words and Phrases. Words, phrases, and abbreviations, which have well-known technical or trade meanings used in the Contract Documents shall be used according to such recognized meanings. In the event of a conflict, the more stringent meaning shall govern.

11.29 Relationship of Contract Documents. The Contract Documents are complementary, and any requirement of one contract document shall be as binding as if required by all.

11.30 Exhibits and Attachments incorporated by Reference. All exhibits, attachments, riders, and addenda referred to in this Agreement, including but not limited to the exhibits referred to in this Agreement, as well as those listed in Paragraph 11.31 below, are hereby incorporated into this Agreement by reference and made a part hereof as though set forth in full this Agreement to the extent they are consistent with its conditions and terms.

11.31 The following Exhibits are attached to and made a part of this Agreement:

Exhibit A - Time Schedule for Project Phases

Exhibit B - Architect's Errors and Omissions Insurance Certificate, if applicable

Exhibit C - List of Consultants

Exhibit D - Architect Additional Services Proposal/ Amendment Form

Exhibit E - Architect Pay Request Form

Exhibit F - Boilerplate Bidding Documents and Conditions of the Contract for Construction (by reference)

Exhibit G - Resident Project Representative, if applicable

Exhibit H - CDBG Terms and Conditions for Professional Services

ARTICLE 12
BASIS OF COMPENSATION

12.0 The Owner shall compensate the Architect for the Scope of Services provided in accordance with Article 7, Payments to the Architect, and other Terms and Conditions of this Agreement, as follows:

12.1 Compensation

12.1.1 For Basic Services, as described in Paragraphs 2.0 through 2.6, and other services included in Article 13 as part of Basic Services, the compensation is shown in paragraph 13.12.

12.1.2 Payments for Basic Services shall be made monthly in proportion to services performed so that the compensation at the completion of each phase, except when the compensation is on the basis of a Multiple of Direct Personnel Expense, shall equal the Compensation detailed in paragraph 13.12.

12.1.3 The applicable Gross Receipts and Local Option taxes and Total Compensation presented in 13.12 shall be modified by amendment to this Agreement if the tax rate changes during the term of this Agreement.

12.2 For Project Representation beyond Basic Services, as described in Paragraph 2.7, compensation shall be computed separately in accordance with Subparagraph 2.7.2., and included with additional services in paragraph 13.12.

12.3 Compensation for Additional Services, this includes all additional services, shall be computed as a lump sum amount as shown in paragraph 13.12, plus applicable gross receipts and local option taxes.

12.3.1 For Additional Services of the Architect, as described in Paragraph 2.8, and any other services included in Article 13 as part of Additional Services, but excluding additional services of consultants, compensation shall be computed as shown in paragraph 13.12, plus applicable gross receipts and local option taxes.

12.3.2 For Additional Services of Consultants, including but not limited to the additional structural, mechanical, and electrical architectural services and landscape architectural services a multiple of 1.10 times the amounts billed to the Architect for such services. The Architect shall provide the Owner with hourly rates for its consultants and their employees detailed by professional levels within the firm. Multiples applied to Direct Personnel Expenses, when approved by the Owner, shall be the basis for compensation for the additional services of the consultant.

12.3.3 For all Additional Services of the Architect and/or Consultant, as described in paragraphs 12.3.1 and 12.3.2, these services and lump sum amount directly related to such services shall be specifically identified here and included with the additional services as a lump sum amount as shown in paragraph 13.12.

Topographical Survey	$

Geotechnical (Soil Compaction

Testing)	$

Property Boundary Survey	$

Easement Survey	$

Right-of-Way Survey	$

Additional Inspections	$

12.4 For Reimbursable Expenses, if allowed, as described in this Agreement at cost, compensation shall be computed as shown in paragraph 13.12, plus applicable gross receipts and local option taxes.

ARTICLE 13
OTHER TERMS AND CONDITIONS OR
SERVICES

The following terms, conditions or services apply to projects funded through the Community Development Block Grant program:

13.1. This Agreement shall be effective as of the Effective Date.  This Agreement shall expire ______ years after the Effective Date unless earlier terminated pursuant to Section 4 and Section 5 of the CDBG Terms and Conditions for Professional Services (Exhibit H) or completed or unless the term of the Agreement is extended via formal amendment to this Agreement.

13.2 Project Description. As defined in paragraph 1.9 the Project (insert description and location) is:

13.3 User Agency. As defined in paragraph 1.14 the User (or User Agency) is:

13.4 Project Architect: ________________________________

13.5 Section reserved.

13.6 On-Site Observation. The number of on-site observations included per subparagraph 2.6.5 is: ___.

13.7 MACC. Pursuant to paragraph 5.1 the Maximum Allowable Construction Cost (MACC) shall not exceed: _______________________ Dollars ($	_____).

13.8 Additional Services. Pursuant to paragraph

Position				Per Hour Rate

Registered Architect Principals' time	          $

Project Architect’s time	$

Employees' time (other than Principals) shall be at the following hourly rates, which shall not exceed 2.5 times the employee's direct salary:

Project Manager	$

Design/Specification Writer	$

Drafting/CADD Operator	$

Clerical	$

Other (list):	$

13.9 REIMBURSEABLES: Pursuant to paragraph 6.1, the following budget is set for reimbursable expenses as defined herein:

6.1.1 Per Diem and Mileage	$

6.1.2 Fees for Securing Approvals	$

6.1.3 Reproduction of drawings and	$

specifications

# of sets

Applicable gross receipt taxes	$

TOTAL:	$

Final reimbursable expenses shall be determined prior to the final request for payment under this agreement and shall be adjusted by amendment upward or downward as necessary. The Architect is responsible for keeping the Owner informed if the budgeted amount is anticipated to be exceeded as the project progresses.

13.10 Professional Liability Insurance. Pursuant to paragraph 11.14, the Architect [__] shall [__] shall not obtain professional liability insurance and provide a certificate of coverage on the form designated herein as Exhibit B. Such insurance coverage shall be maintained in full force and effect at all times during the performance of Project services. Fees for such insurance shall be at the Architect's expense and of the limits of liability set forth as follows: Professional liability (errors and omissions) insurance, per claim and in the aggregate, of [__] none required [__] $250,000 [__] $500,000 [__] $1,000,000, unless as otherwise provided in Article 13. Proof of compliance with this section shall be provided by the Architect to the Owner in each year insurance is required.

On the basis of a Fixed Fee of	$

Plus all applicable GRT @ ___%	$

TOTAL BASIC

COMPENSATION	$

Total Reimbursable	$

TOTAL LUMP SUM

CONTRACT AMOUNT	$

13.12 Compensation. Pursuant to paragraphs 12.1.2.3 and .4, payments for all services, including gross receipts taxes, shall be computed on:

Programming Phase	10% $

Schematic Phase	15% $

Design Development Phase	       20%$

Construction Document Phase 25% $

Bidding or Negotiation Phase	3% $

Construction Administration	25% $

Acceptance of Project, Release

of Liens, and Approval by	2%

$

Owner of As-Built Drawings

100%

Additional Services	$

Reimbursables	$

Total Architectural Fees

Applicable gross receipt taxes

@ _____ %	$

Total Lump Sum Fixed

Compensation	$

13.13 CDBG Terms and Conditions for Professional Services. Exhibit H is hereby incorporated into this Agreement and modifies the Terms and Conditions of this Agreement to the extent delineated in Exhibit H.

OWNER/ARCHITECT PROFESSIONAL SERVICES AGREEMENT SIGNATURE PAGE

Contract No.

AGREED

Architect	By:

Project Architect	By:

NM Seal and Certificate Number: NM Tax ID No:  Federal ID No.

REVIEWED AS TO BUDGETARY SUFFICIENCY

Owner Finance Officer	By:

Approved	 Disapproved

REVIEWED AS TO LEGAL FORM AND SUFFICIENCY

Owner Legal Counsel	By:

APPROVED

OWNER:

By:

Attest:	By:

Municipal/County Clerk

DFA Concurrence

Project Manager: 		Date ________

EXHIBIT A

TIME SCHEDULE FOR PROJECT PHASES

Project	Date/Day to be Completed

Programming Phase

Programming Phase Review

Schematic Design Phase

Schematic Design Phase Review

Design Development Phase

Design Development Phase Review

Construction Documents Phase

Construction Documents Phase Review

Bidding Phase

Invitation for Bid

Bid Opening

Construction Phase Begins

Acceptance of Project Release of Liens, and Approval

by the Owner of As-Built Drawings

EXHIBIT B

PROFESSIONAL LIABILITY (ERRORS AND OMISSIONS) INSURANCE CERTIFICATE

Note: A copy of the Architect's Professional Liability (Errors and Omissions)
Insurance Certificate, if required, shall be attached hereto.

EXHIBIT C

LIST OF CONSULTANTS

Firm	Address	Phone/Fax No.

Civil Engineer

Landscape Architect

Structural

Mechanical

Electrical

Architectural

Cost Estimating

Other (list)

EXHIBIT D

ARCHITECT ADDITIONAL SERVICES PROPOSAL/AMENDMENT

Project ___________________________________ Project No. __-C-___-___- ___-G-___

Architect:  	Contract No.

Proposal/Amendment No.

Reason and Justification for Proposal: (use additional sheets, if necessary)

Requested or initiated by: E User Agency E Owner E Architect E Other

In accordance with Article 2 and/or Article 13, where applicable, Additional Services to the Agreement between Owner and Architect, the Architect is authorized to provide the following described services (scope of services and upset maximum compensation).

| The Original Contract Sum was | $ |
| --- | --- |
| Net Change by previously authorized Contract Amendments | $ |
| Net Change by previously authorized Additional Services | $ |
| The Contract Sum prior to this request was | $ |
| The Contract Sum will be E increased E decreased E unchanged | $ |
| The new Contract Total including this proposal will be | $ |

Approved by the governing body at its meeting of

AGREED AND RECOMMENDED	APPROVED

ARCHITECT	OWNER

By 	By

Mayor/Chairperson

Title

Attest:

Municipal/County Clerk

EXHIBIT E

ARCHITECT PAY REQUEST

Architect:	Date:

Statement No.

Purchase Order No.

Project:	Project No.

| Basic Services |  | Contract Sum | Completed to Date |  | Less Previous Amount Payments this Request |
| --- | --- | --- | --- | --- | --- |
| Programming Phase | $ | $ |  | $ | $ |
| Schematic Design Phase | $ | $ |  | $ | $ |
| Design Documents Phase | $ | $ |  | $ | $ |
| Construction Development Phase | $ | $ |  | $ | $ |
| Bidding or Negotiation Phase | $ | $ |  | $ | $ |
| Construction/Inspection Phase | $ | $ |  | $ | $ |
| Acceptance Phase | $ | $ |  | $ | $ |
| Eleven Month Inspection | $ | $ |  | $ | $ |
| Additional Services ** | $ | $ |  | $ | $ |
| Reimbursables ** | $ | $ |  | $ | $ |
| Gross Receipt Taxes | $ | $ |  | $ | $ |
| Total Lump Sum Fixed Amount | $ | $ |  | $ | $ |
|  |  |  | TO DATE: | $ |  |
| TOTAL AMOUNT DUE: |  |  |  |  | $ |

** All Additional Services and Reimbursables other than what has been shown in paragraph 13.12 must be authorized by Contract Amendment.

CERTIFICATION

I do hereby certify that the work described herein has been performed and that no previous payment for the Total Amount due has been received.

By: 	 Title

OWNER USE ONLY

I certify that the above services were rendered as stated; that they were necessary and proper and that the amounts claimed are just and reasonable and that no part thereof has been paid.

By: 	 Title

EXHIBIT F

BOILER PLATE BIDDING DOCUMENTS and Conditions of the Contract for Construction

(Exhibit 4-A, available at https://www.nmdfa.state.nm.us/infrastructure-planning-and-development-division/cdbg-implementation-manual/, is hereby incorporated by reference)

EXHIBIT G

RESIDENT PROJECT REPRESENTATIVE

(Note: Replace this page with appropriate insert regarding
Resident Project Representative duties and responsibilities)

EXHIBIT H

CDBG TERMS AND CONDITIONS FOR PROFESSIONAL SERVICES

The CDBG program is subject to Title I of the Housing and Community Development Act of 1974, as amended (42 U.S.C. 5301 et seq.), and HUD’s regulations at 24 C.F.R. Part 570.

Vendor performance shall include compliance with:

A.	Applicable CDBG/HUD program statutes and regulations;

B.	2 C.F.R. Part 200;

C.	Build America, Buy America (BABA) requirements, as applicable to the Project;

D.	Civil rights, fair housing, and other national policy requirements;

E.	Debarment/suspension and anti-lobbying;

F.	24 C.F.R. § 85.36 (as applicable) and 24 C.F.R. § 570.489, State Procurement Code, and the CDBG Implementation Manual, applying the most stringent requirement when conflicts occur in accordance with 24 C.F.R. § 570.480(f); and

G.	Reporting requirements, including UEI/SAM and FFATA.

Vendor must adhere to applicable CDBG Implementation Manual processes, as amended, available at:

https://www.nmdfa.state.nm.us/infrastructure-planning-and-development-division/cdbg-implementation-manual/

For the purposes of these supplemental terms and conditions, the term “Vendor” shall refer to the applicable defined term in a DFA-approved vendor contract, including the following:

Exhibit 3-B: Consultant

Exhibit 3-D: Engineer

Exhibit 3-E: Architect

Exhibit 3-G: Planner

In the event of any conflict between these supplemental terms and conditions and the terms of the contract or agreement to which this document is attached or within which this document is incorporated, the more restrictive terms and conditions shall apply.

- Debarment.  The Vendor covenants that it is not debarred, suspended or otherwise excluded from contracting on any projects involving federal funds. The Vendor shall provide the Owner and the Funding Agency documentation of eligibility at least once per year as well as promptly following any written request from the Owner or Funding Agency.  Prior to any participation in the Project, the Vendor shall verify that all subcontractors employed are not debarred, suspended or otherwise excluded from contracting on any projects involving federal funds.  The Vendor shall provide immediate notice to the Owner and Funding Agency, but in no case later than three (3) business days, after becoming aware that the Vendor or any subcontractor has been debarred or is prohibited in any way from contracting on any projects involving federal funds. The Owner may immediately terminate this Agreement if the Vendor or any subcontractor is or becomes a “debarred” or “active exclusion” contractor or subcontractor.

- Payments. Requests for payment shall be submitted in an appropriate format with supporting documentation. The Owner or Funding Agency may dispute or withhold requests for payment for noncompliance or insufficient documentation. The Vendor agrees to provide certification and receipts for reimbursement expenditures. The Vendor is exclusively responsible for ensuring its subcontractors are paid promptly in accordance with applicable law; the Owner bears no responsibility for subcontractor payments.

- Construction Approvals. The bidding process for the Project’s construction activities shall not begin until the Funding Agency issues a signed Authority to Use Grant Funds in response to the Owner’s Request for Release of Funds. During construction, proposed change orders must be submitted to the Owner and Funding Agency for written approval prior to execution.

- Termination of Agreement for Cause. If, through any cause, the Vendor fails to fulfill in a timely and proper manner its obligations under this Agreement, or if the Vendor violates any of the covenants, agreements, or stipulations of this Agreement or fails to comply with applicable program requirements, the Owner shall have the right to terminate this Agreement by giving written notice to the Vendor of such termination and specifying the effective date thereof, such notice to be provided at least five (5) days before the effective date of such termination. In such event, all finished or unfinished documents, data, studies, surveys and reports prepared by the Vendor under this Agreement shall, at the option of the Owner, become its property and the Vendor shall be entitled to receive just and equitable compensation for any work satisfactorily completed hereunder prior to the termination date.

Notwithstanding the above, the Vendor shall not be relieved of liability to the Owner for damages sustained by the Owner by virtue of any breach of the Agreement by the Vendor or by virtue of any other act or omission by the Vendor, and the Owner may, among other remedies, withhold any payments to the Vendor for the purpose of set-off until such time as the exact amount of damages due the Owner from the Vendor is determined.

- Termination for Convenience of the Owner. The Owner may terminate this Agreement at any time by giving at least ten (10) days notice in writing to the Vendor. If the Agreement is terminated by the Owner as provided herein, the Vendor will be paid for the time provided and expenses incurred up to the termination date. If this Agreement is terminated due to the fault of the Vendor, Section 4 above relative to termination shall apply.

- Changes. The Owner may, from time to time, request changes in the scope of the services of the Vendor to be performed hereunder. Such changes, including any increase or decrease in the amount of the Vendor compensation, which are mutually agreed upon by and between the Owner and the Vendor and comply with applicable program requirements, shall be incorporated in written amendments to this Agreement.  Amendments to this Agreement require Funding Agency concurrence.

- Personnel; Subcontracting.

  - The Vendor represents that it has, or will secure at its own expense, all personnel required in performing the services under this Agreement. Such personnel shall not be employees of or have any contractual relationship with the Owner or Funding Agency.

  - All of the services required hereunder will be performed by the Vendor or under the Vendor’s supervision and all personnel engaged in the work shall be fully qualified and shall be licensed, certified, authorized or permitted under state and local law to perform such services.

  - The Vendor shall perform its obligations under this Agreement in accordance with the highest standards of care, skill, and diligence in the Vendor’s industry, trade, or profession.

  - None of the work or services covered by this Agreement shall be subcontracted without the prior written approval of the Owner. Any work or services subcontracted hereunder shall be specified by written contract or agreement and shall be subject to the applicable provisions of this Agreement and applicable program requirements.  In the event approval to subcontract is granted by the Owner, the Vendor will include the applicable provisions of this Agreement in every subcontract or purchase order so that such provisions will be binding upon each subcontractor or vendor.

- Assignability. The Vendor shall not assign any interest in this Agreement, and shall not transfer any interest in the same (whether by assignment or novation), without the prior written consent of the Owner thereto; provided, however, that claims for money by the Vendor from the Owner under the Agreement may be assigned to a bank, trust company, or other financial institution without such approval. Written notice of any such assignment or transfer shall be furnished promptly to the Owner.

- Reports and Information. The Vendor, at such times and in such forms as the Owner may require, shall furnish the Owner such periodic reports as it may request pertaining to the work or services undertaken pursuant to this Agreement, the costs and obligations incurred or to be incurred in connection therewith, and any other matters covered by this Agreement.

- Records and Audits. The Vendor shall maintain accounts and records, including personnel, property and financial records, adequate to identify and account for all costs pertaining to the Agreement and such other records as may be deemed necessary by the Owner or Funding Agency. These records will be made available for audit purposes to the Owner, Funding Agency or any authorized representative, and will be retained for six (6) years after Project closeout (as determined by the Funding Agency).

- Findings Confidential. All of the reports, information, data, etc., prepared or assembled by the Vendor under this Agreement are confidential and the Vendor agrees that they shall not be made available to any individual or organization without the prior written approval of the Owner. Disclosure of such reports, information, data, etc. to Funding Agency shall not be considered a breach of this Agreement.

- Patents and Copyright. No report, maps, or other documents produced in whole or in part under this Agreement shall be the subject of an application for patent or copyright by or on behalf of the Vendor.

- Compliance with Laws. The Vendor shall comply with all applicable laws, ordinances and codes, and the Vendor shall indemnify, defend, and save the Owner and Funding Agency harmless with respect to any damages arising from any breach of applicable law or any tort done in performing any of the work embraced by this Agreement.

- Section 3 Compliance in the Provision of Training, Employment and Business Opportunities.

  - The work to be performed under this contract is subject to the requirements of Section 3 of the Housing and Urban Development Act of 1968, as amended, 12 U.S.C. 1701 (“Section 3”) as amended (Economic Opportunities for Low- and Moderate-Income Persons, Minority Business Enterprise and Women’s Business Enterprise Policy). The purpose of Section 3 is to ensure that employment and other economic opportunities generated by HUD financial assistance shall be directed to low and very low income persons, particularly those who are recipients of government assistance for housing or residents of the community in which the Federal assistance is spent.

  - The parties to this contract agree to comply with HUD’s regulations in 24 C.F.R. Part 75, including the Section 3 requirements outlined in 24 C.F.R. Part 75.19. As evidenced by their execution of this contract, the parties to this contract certify they are under no contractual or other impediment that would prevent them from complying with the Part 75 regulations.

  - The Vendor will complete, to the satisfaction of the Funding Agency, all requirements imposed under Section 3, pursuant to 24 C.F.R. Part 75 of the Regulations.

- Interest of Members of the Owner or Other Public Officials. During tenure and for one year thereafter, no member of the governing body of the Owner and no other officer, employee, or agent of the Owner or other public official who exercises any functions or responsibilities in connection with the planning and carrying out of the Project, shall have any actual, potential, or apparent interest, direct or indirect, in this Agreement; the Vendor shall take appropriate steps to assure compliance.

- Interest of Vendor and Employees. The Vendor covenants that it presently has no actual, potential, or apparent interest, direct or indirect, and shall not acquire interest, direct or indirect, in the study area or any parcels therein or any other interest which could conflict or appear to conflict in any manner or degree with the performance of the Vendor’s services hereunder or with any interest of the Owner’s constituents. The Vendor further covenants that in the performance of this Agreement, no person having or acquiring any such interest shall be employed by Vendor.  The obligations of this section shall apply during the term of this Agreement and for a period of one year following termination or expiration.

- Conflict of Interest Notification. The Vendor shall provide immediate notice to the Owner and Funding Agency after becoming aware of any actual, potential, or apparent conflict of interest described in Section 15 or Section 16 above.  This obligation shall survive expiration or termination of this Agreement.

- Federal Requirements.

Vendor shall comply with the following requirements:

  - Equal Employment Opportunity, including Executive Order 11246 as further amended by Executive Order 11375;

  - Contract Work Hours and Safety Standards Act;

  - Rights to Inventions Made Under a Contract or Agreement (37 C.F.R. Part 401);

  - All applicable standards, orders, or regulations issued pursuant to the Clean Air Act and the Federal Water Pollution Control Act;

  - Debarment and Suspension (Executive Orders 12549 and 12689 and 2 C.F.R. Part 180);

  - Byrd Anti-Lobbying Prohibition (31 U.S.C. § 1352);

  - Davis-Bacon and Related Acts;

  - Prohibition on Certain Telecommunications and Video Surveillance Services or Equipment (2 C.F.R. § 200.216);

  - Domestic Preferences for Procurements where appropriate and to the extent consistent with other laws and regulations (2 C.F.R. § 200.322);

  - Procurement of Recovered Materials as required by 2 C.F.R. § 200.323;

  - Civil Rights Act of 1964, including Title VI;

  - Age Discrimination Act of 1975;

  - Americans with Disabilities Act of 1990;

  - To the extent applicable, Section 504 of the Rehabilitation Act of 1973;

  - Section 109 of the Housing and Community Development Act of 1974;

  - Copeland “Anti-Kickback” Act;

  - Energy Policy and Conservation Act;

  - 2013 National Defense Authorization Act (41 U.S.C. § 4712, Pilot Program for Enhancement of Recipient and Subrecipient Employee Whistleblower Protection);

  - National Flood Insurance Act of 1968 and Flood Disaster Protection Act of 1973;

  - Wild and Scenic Rivers Act of 1968;

  - Resource Conservation and Recovery Act;

  - Toxic Substance Control Act;

  - False Claims Act and 32 U.S.C. Chapter 38 (Administrative Remedies);

  - Buy American Preference terms and conditions pursuant to 2 C.F.R. Part 184; and,

  - Subpart K of 24 C.F.R. Part 570, 24 C.F.R. § 570.502 and 2 C.F.R. Part 200.

Any reference in this Agreement to a statute, regulation, fiscal policy or other authority shall be interpreted to refer to such authority then current, as may have been changed or amended since the effective date of this Agreement.

- Data Protection. The Vendor must establish, document, and maintain effective internal controls, including implementing reasonable cybersecurity and other measures to protect information, such as protected personally identifiable information and other types of sensitive data. This obligation shall also apply to information that the Owner or Funding Agency designates as sensitive, and such internal controls shall comply with applicable Federal, state, local, and tribal privacy laws and responsible handling of confidential information.

- Publicity. Any publicity regarding the Project or this Agreement requires prior written approval of the Owner and Funding Agency; violations may result in termination. Federal Agency Seal(s), Logos, Crests, or Reproductions of Flags or Likeness of Federal Agency Officials are prohibited from being utilized without specific federal agency pre-approval.

- Governing Law. New Mexico law and applicable federal laws govern.

- External Terms and Conditions.  Notwithstanding anything to the contrary herein, the Owner shall not be subject to any provision included in any terms, conditions, or agreements appearing on the Vendor’s or a subcontractor’s website or any provision incorporated into any click-through or online agreements related to the Project or services unless that provision is specifically included in this Agreement.

- Survival of Certain Agreement Terms.  Any provision of this Agreement that imposes an obligation on a party after termination or expiration of this Agreement shall survive the termination or expiration of this Agreement and shall be enforceable by the other party.